🍲

RECIPE VAULT

From Nani's Kitchen to the App Store

Product Roadmap & Launch Plan

iOS & Android — MVP to Market

Drashti Patel  |  June 2026  |  Private & Confidential

# 1. The Vision

“The secret ingredient is always love. And the second secret ingredient is writing it down.”  — Recipe Vault

Recipe Vault began as a personal meal planning tool. It is now becoming something more meaningful: a living archive of family food heritage — Nani's dal, Mummy's khichdi, the mithai made only at Diwali — preserved, healthified, and made easy enough for a busy weeknight.

This document is your complete plan: what to build, in what order, how to do it yourself with AI assistance, and how to turn it into a real product used by millions of South Asian households worldwide.

| 🏛️ PRESERVE Save family recipes before they are lost forever | 🥗 HEALTHIFY AI modernises old recipes — lighter, without losing soul | 📅 PLAN AI meal plans built from your own vault of recipes | 💚 INSPIRE Daily health wisdom rooted in home cooking |
| --- | --- | --- | --- |

# 2. What You Are Building

Recipe Vault is a mobile app for South Asian vegetarian households that does four things no single app does today:

|  | Feature Area | What It Does |
| --- | --- | --- |
| 1 | Family Recipe Vault | Digitise grandma's handwritten recipes — photo, voice recording, or typed. AI extracts name, ingredients, steps, cook time, and story. Organised by contributor (Mummy, Nani, Mausi). |
| 2 | Healthify AI | AI analyses any recipe and suggests a healthier version: swap refined sugar for jaggery/dates, reduce oil, simplify steps for a weeknight. Shows side-by-side: original vs. healthified, with nutrition comparison. |
| 3 | AI Meal Planner | Weekly meal planning using your own family recipe vault. AI picks recipes that match your dietary profile, week mood, and available time. Auto-generates grocery list. |
| 4 | Daily Health Wisdom | A curated daily quote or tip around home cooking, Ayurvedic wisdom, or nutrition — rotating, contextual, and tied to what you are cooking that week. |
| 5 | Social & URL Import | Save recipes from Instagram captions, Pinterest, YouTube, and any URL. Already working in your web app — port to mobile. |

# 3. The Family Recipe Feature — Deep Dive

This is the heart of what makes Recipe Vault different from every competitor. It is also the feature most likely to generate press coverage, word-of-mouth, and emotional loyalty.

## 3.1  How It Works

A user wants to save their grandmother's handwritten halwa recipe. Here is the flow:

| Step | Action | What Happens |
| --- | --- | --- |
| 1 | Capture | User photographs the handwritten recipe card OR records a voice note saying how the dish is made OR types/pastes from WhatsApp. |
| 2 | AI Extract | Gemini AI reads the image or transcription and extracts: recipe name, ingredients with quantities, step-by-step instructions, cook time, servings. |
| 3 | Review & Edit | User reviews the extracted recipe, makes corrections, adds the contributor name (e.g. "Nani"), and optionally records a memory note: "She always added a pinch of cardamom at the end." |
| 4 | Save to Family Vault | Recipe saved with contributor tag, date, and memory note. Appears in a dedicated "Family" section with photos of the original card. |
| 5 | Healthify (Optional) | One tap: AI generates a healthier variation — same soul, lighter ingredients. User can keep both versions side by side. |

## 3.2  What to Store for Each Family Recipe

| Field | Description |
| --- | --- |
| Recipe Name | e.g. Nani's Gajar Halwa |
| Contributor | Mummy / Nani / Mausi / Dadi (with optional photo) |
| Photo of original | Photo of the handwritten card or dish |
| Ingredients + Quantities | AI-extracted, user-verified |
| Steps | AI-extracted, user can add context notes per step |
| Memory Note | A personal memory or story tied to this dish |
| Occasion | e.g. Diwali, Sunday lunch, Wedding, Winter special |
| Healthified version | AI alternate version stored alongside original |
| Nutrition estimate | AI-generated macros for both versions |
| Tags | e.g. Sweet, Quick, Grandma, No-Sugar, Festive |

# 4. The Healthify AI Feature

Healthify is the bridge between tradition and modern nutrition. It answers the question every Indian family asks: "How do I make Mum's recipe without all the ghee?"

“You do not have to choose between eating healthy and eating your culture's food.”  — Recipe Vault — Healthify

## 4.1  What Healthify Does

- Reads the original recipe's ingredients and quantities

- Identifies where refined sugar, excess oil, refined flour (maida), or heavy cream appears

- Suggests specific swaps: white sugar → jaggery or medjool dates; ghee → reduced ghee + coconut oil; maida → whole wheat; cream → cashew milk

- Simplifies steps if a weeknight version is chosen (fewer steps, same flavour profile)

- Shows a side-by-side comparison: Original vs. Healthified — calories, protein, sugar, fat

- Stores both versions — user chooses which to cook each time

## 4.2  Healthify Modes

| Mode | What changes | What stays the same |
| --- | --- | --- |
| Lighter | Reduces oil/ghee by 30–50%, swaps sugar, reduces salt | All flavours, all techniques, same presentation |
| Weeknight Easy | Simplifies steps, uses pressure cooker or Instant Pot where possible, reduces cook time | Core ingredients and authentic taste intact |
| Diabetic-Friendly | Removes all refined sugar and high-GI ingredients, increases fibre | Dish identity — it is still the same dish, just safer |

# 5. Daily Health Wisdom Feature

Every day the app surfaces one piece of wisdom — a quote, a tip, or a food fact — contextual to what you are cooking or planning that week. This is the emotional heartbeat of the app: the feeling that home cooking is an act of care.

Examples of the tone:

“Food made with love at home is the oldest medicine.”  — Ayurvedic tradition

“Cooking is not a chore. It is the most consistent act of self-care you can do.”  — Recipe Vault

“Your grandmother did not count macros. She counted the people at the table.”  — Recipe Vault

Sources for quotes: Ayurvedic texts, Indian culinary writers, modern nutrition science phrased warmly, and original Recipe Vault wisdom. Curated manually first — later AI-generated and contextualised to the user's weekly meal plan.

# 6. MVP Feature List — What to Build First

Not everything gets built at once. Below is the prioritised MVP feature set — what makes the app worth downloading on day one, versus what can come later.

| Pri | Feature | MVP v1 | Later |
| --- | --- | --- | --- |
| 1 | Family Recipe digitisation (photo + text) | ✔ Yes | — |
| 2 | Recipe Vault (save, search, filter, full detail) | ✔ Yes | — |
| 3 | Instagram caption import (paste → AI extract) | ✔ Yes (already built) | — |
| 4 | Weekly Meal Planner (breakfast + dinner grid) | ✔ Yes | — |
| 5 | AI Auto-Plan (Gemini picks meals from vault) | ✔ Yes (already built) | — |
| 6 | Grocery List (auto from meal plan, checkable) | ✔ Yes | — |
| 7 | Healthify AI (original vs. healthified version) | ✔ Yes | — |
| 8 | Daily Health Quote / Tip | ✔ Yes (simple curated list) | AI-contextualised v2 |
| 9 | Nutrition Analysis (week plan macros) | ✔ Yes (already built) | — |
| 10 | Voice recording → recipe | — Later | ✔ v2 |
| 11 | Family contributor tags + memory notes | ✔ Yes (text only) | Photo of contributor v2 |
| 12 | Shared Family Vault (invite family members) | — Later | ✔ v2 |
| 13 | Grocery delivery integration (Instacart etc.) | — Later | ✔ v2 |
| 14 | Recipe cost estimator | — Later | ✔ v2 |
| 15 | URL import (any recipe website) | ✔ Yes (already built) | — |

# 7. Technical Roadmap — Web App to Mobile

You already have a working web app. The fastest, most cost-effective path to iOS + Android is Capacitor — it wraps your existing HTML/JS app in a native shell that runs on both platforms. No rewrite required.

| 0 rewrite Capacitor wraps your existing app No new framework to learn |  | ~4 weeks Web app → App Store ready iOS + Android simultaneously |  | $0–$124 Total tool cost $99 Apple dev + $25 Google dev account |  |
| --- | --- | --- | --- | --- | --- |

## 7.1  What the App Has Right Now

Before planning what comes next, here is an honest snapshot of the current web app — what is fully working, what is partially done, and what is not built yet.

| Feature | Status | Notes |
| --- | --- | --- |
| 78 recipes in Supabase (ingredients + steps) | ✔ Working | Covers Indian staples, Pinterest boards, soups, salads, dips, desserts |
| Recipe browser with filter chips (type/board) | ✔ Working | All / Dinner / Breakfast / Snacks / Desserts / Salads / Soups / Dips & Dressings |
| Weekly meal planning grid (breakfast + dinner) | ✔ Working | Tap day → assign meals; synced to Supabase per week_start |
| AI auto-plan 5 days (Gemini) | ✔ Working | Picks meals based on Drashti's hardcoded preferences |
| AI suggestions per day (Gemini) | ✔ Working | 1 breakfast + 1 dinner suggestion based on profile |
| Grocery list (auto-generated from plan) | ✔ Working | Checkable, synced to Supabase, AI de-duplication |
| AI nutrition analysis (week) | ✔ Working | Protein / carbs / fat / calorie estimate for the week's plan |
| AI prep timeline (batch-cook) | ✔ Working | AI generates a Sunday prep schedule for the week |
| Instagram caption paste → recipe (AI parse) | ✔ Working | Paste caption → Gemini extracts structured recipe → save to vault |
| URL import (any recipe website) | ✔ Working | Profile tab — AI reads any recipe URL |
| Supabase cloud sync | ✔ Working | All recipes, meal plans, groceries stored in cloud |
| User login / accounts | ✘ Not built | Currently single-user only — Drashti's account is hardcoded |
| Per-user preferences | ✘ Not built | Diet, cuisine, household size are hardcoded to Drashti's profile |
| Per-user meal plans | ✘ Not built | All meal planning data is shared in one global table, not per-user |
| Recipe database size | ⚠ Needs expanding | 78 recipes is good for one person; multi-user needs 200–500+ recipes |
| Family Vault (contributor tags, memory notes) | ✘ Not built | Planned new feature |
| Healthify AI | ✘ Not built | Planned new feature |
| Daily Health Wisdom | ✘ Not built | Planned new feature |
| Mobile app (iOS / Android) | ✘ Not built | Currently web-only, runs on localhost:8080 |

## 7.2  Priority: What to Build Before the Mobile App

Three things need to happen inside the existing web app before wrapping it as a mobile app. These are not mobile-specific — they are fundamental product requirements for a multi-user app.

| Order | Priority Task | Why It Must Come First |
| --- | --- | --- |
| 1 | Expand the recipe database | 78 recipes is enough for a solo user but too thin for a multi-user product. New users will churn if they see the same small pool. Target: 300–500 recipes before launch, covering a wide range of meal types, difficulty levels, and occasions. |
| 2 | Per-user login (Supabase Auth) | Right now the app has no login — it is built for one person. Every other user would share the same data. Adding Supabase Auth gives each user their own isolated account, meal plan, grocery list, and recipe vault. |
| 3 | Per-user preferences + personalised AI | Drashti's dietary profile (vegetarian, no refined sugar, Indian cuisine, under-30-min weeknights) is currently hardcoded. This must move to a per-user profile so every user's meal plan and AI suggestions reflect their own preferences — not yours. |

## 7.3  Step-by-Step: Building Each Priority

| STEP 1 | Expand the Recipe Database | Ongoing — start now |
| --- | --- | --- |

You do not need to write recipes from scratch. Use these sources to build the database faster:

- Use the 'Paste from Instagram' feature already in the app — go through your saved Instagram posts and add 10–20 recipes a day

- Use the URL import feature — paste any recipe URL (BBC Good Food, Hebbar's Kitchen, Tarla Dalal, Cookie + Kate) and AI extracts it instantly

- Add family recipes manually — type them in, or use the planned photo-to-recipe feature

- Target recipe mix for launch: 120 dinners, 60 breakfasts, 40 snacks/salads, 40 soups/dips, 40 desserts = ~300 total

- Tag every recipe properly: type, cuisine, occasion, cook time, difficulty — this powers the per-user AI suggestions

| STEP 2 | Add Per-User Login with Supabase Auth | 2–3 weeks with Claude |
| --- | --- | --- |

Claude will build this with you. Here is exactly what changes in the app:

- Enable Supabase Auth in your Supabase dashboard (Email + Google Sign-In)

- Add a Login / Sign Up screen to the app — email + password, plus 'Continue with Google'

- Add user_id column to meal_plan and groceries tables in Supabase — all queries filter by the logged-in user's ID

- Add a users table to store each user's profile: name, email, preferences, household size

- Update Row Level Security (RLS) in Supabase so users can only see their own data — critical for privacy

- The recipes table stays shared (everyone sees the full recipe database), but meal plans and grocery lists are private per user

- Add a simple logout button in the Profile tab

| STEP 3 | Per-User Preferences + Personalised AI Planning | 2–3 weeks with Claude |
| --- | --- | --- |

This is what makes the app feel personal to every user, not just to you.

- Build a Preferences screen (shown on first login, editable in Profile tab):

- Diet type: Vegetarian / Vegan / Jain / Eggetarian / Non-vegetarian

- Cuisine preferences: Indian / South Indian / Continental / Mediterranean / etc. (multi-select)

- Allergens / avoidances: No refined sugar / No gluten / No dairy / etc.

- Cooking time: Under 20 min / Under 30 min / Happy to spend an hour

- Household size: Solo / Couple / Family with kids

- Meals to plan: Breakfast only / Dinner only / Both

- Move Drashti's hardcoded profile out of the AI prompts and replace it with dynamic user profile data

- AI auto-plan now reads each user's preferences and generates a meal plan tailored to them — not to Drashti

- AI suggestions per day use the user's own cuisine preferences, cook time limit, and dietary restrictions

- Meal reshuffle ('swap this meal') also filters candidates by the user's profile — it will never suggest a meat dish to a vegetarian user

- The grocery list remains per-user and tied to their specific meal plan for that week

| PHASE 0 | Preparation — Before Wrapping as Mobile App | After Steps 1–3 |
| --- | --- | --- |

- Set up Apple Developer Account ($99/year) at developer.apple.com

- Set up Google Play Developer Account ($25 one-time) at play.google.com/console

- Install Node.js, Capacitor CLI, and Android Studio on your computer

- Install Xcode on a Mac (required for iOS builds — must use a Mac)

- Upgrade Gemini API to Google AI Studio paid tier (commercial use)

- Upgrade Supabase to Pro plan ($25/month) — free tier will run out at ~500 users

- Set up RevenueCat account (free until $2.5K MRR) — handles all subscription billing

- Register your app name / bundle ID: e.g. com.recipevault.app

| PHASE 1 | Capacitor Setup — Wrap Your Web App for Mobile | Weeks after Steps 1–3 |
| --- | --- | --- |

Once login and per-user preferences are working, Claude will help you wrap the app for mobile.

- Install Capacitor in your project folder: npx cap init RecipeVault com.recipevault.app

- Add iOS and Android platforms: npx cap add ios && npx cap add android

- Fix mobile-specific issues: touch targets (min 44px), font sizes, viewport meta tag, safe-area insets for iPhone notch

- Test on a real iPhone and Android device using Xcode and Android Studio

- Remove the Python local server — all API calls go directly from the browser to Supabase and Gemini (no server needed on mobile)

- Handle offline gracefully: cache the recipe database in localStorage so users can browse recipes without signal

| PHASE 2 | Add the New Features — Family Vault + Healthify | Weeks 6–10 |
| --- | --- | --- |

- Add 'Family Vault' tab — separate section from Pinterest/Instagram recipes

- Contributor field (Mummy / Nani / custom name)

- Memory note field (free text — the story behind the dish)

- Occasion tag (Diwali / Sunday lunch / Wedding / etc.)

- Photo of original recipe card (upload from camera roll)

- Add photo-to-recipe: use Gemini Vision API to read a photo of a handwritten recipe card

- Add Healthify button on any recipe — triggers Gemini prompt to generate a healthier version

- Add side-by-side view: Original vs. Healthified — ingredients + nutrition delta

- Add Daily Quote tab — start with a curated list of 100 quotes, one shown per day

- Add Occasion filter to recipe browser (filter by Diwali / Everyday / Festive)

| PHASE 3 | Polish, Test & Submit to App Stores | Weeks 11–14 |
| --- | --- | --- |

- Test the full app with 5 real people who are not you — watch them use it without helping them

- Fix all crash reports and usability issues they surface

- Set up RevenueCat in-app purchase: Free tier (10 recipes, 1 week planning) vs Premium ($3.99/month, unlimited)

- Create App Store assets: icon (1024×1024), screenshots (6.5" iPhone + 12.9" iPad), short preview video

- Write App Store description — keywords: 'Indian meal planner', 'family recipe saver', 'vegetarian meal plan', 'healthy Indian recipes', 'recipe from Instagram'

- Submit to Apple App Store Review (1–3 days)

- Submit to Google Play (1–3 days for new apps)

- Set up Sentry (free) for crash reporting and Mixpanel (free tier) for usage analytics

# 8. Launch Strategy — Getting Your First 1,000 Users

You do not need a marketing budget to get your first thousand users. You need the right community.

## 8.1  Pre-Launch (While You Are Building)

- Create an Instagram account for Recipe Vault — post 3x/week:

- Post 1: A family recipe story (e.g. 'This is my Nani's halwa, 60 years old, now in my phone')

- Post 2: A Healthify transformation (original vs. healthified version — side by side)

- Post 3: A daily health quote with a warm home-cooking photo

- Build a waitlist landing page (free on Carrd.co or Notion) — collect emails

- Share in South Asian food communities: r/IndianFood, r/vegetarian, Facebook groups like 'Indian Vegetarian Recipes', 'Desi Moms Cook'

- DM 10 South Asian food creators on Instagram with 20K–200K followers — offer free lifetime Premium for a story mention

## 8.3  Growth Loops (Post-Launch)

- The Family Vault is inherently shareable: when a user saves Nani's recipe, they want to share it with siblings → siblings download the app

- The Daily Quote is shareable: a beautiful food wisdom quote shared to Instagram Stories drives organic discovery

- Add a 'Share this recipe' button — generates a branded card (recipe name + contributor + Recipe Vault logo)

# 9. Getting Investment — What You Need to Show

You mentioned wanting investment. Here is exactly what investors at seed stage need to see for a consumer app like this.

| What Investors Look For | How Recipe Vault Delivers It |
| --- | --- |
| Problem worth solving | 50–60M South Asians in diaspora. No app preserves their food culture + makes it healthy. Family recipes are being lost — this is an emotional, real problem. |
| Working product | You have a live web app with 78 recipes, AI meal planning, Instagram import, grocery lists, nutrition analysis, and prep timeline. Unusually far for a solo founder pre-investment. |
| Real users (not just the founder) | Goal: 200+ active non-family users before pitching. Investors want proof others care, not just you. |
| Retention signal | Show Week 2 return rate. If >30% of users come back in week 2, that is a strong signal. Investors care about this more than download numbers. |
| Market size story | $2.45B meal planning market + 50–60M diaspora niche + India's $257M diet app market by 2030. |
| Revenue model | Freemium → $3.99/month Premium. ~96% gross margin. Grocery affiliate in v2. |
| Founder-market fit | You are the customer. You are Indian, vegetarian, a home cook who uses this daily. That is a powerful story — you built this for yourself, then opened it to the world. |
| Ask + use of funds | Typical seed ask for this stage: $150K–$500K. Use: full-time React Native dev (4 months), App Store marketing, 1 year runway. |

Investment timeline: Aim to pitch at 200 users with 30%+ Week 2 retention. That is your minimum viable traction story. Most investors will not move without it.

# 10. Milestones & Success Metrics

| Milestone | Timeframe | Target | What It Proves |
| --- | --- | --- | --- |
| Recipe database at 300+ | Week 4 | 300 well-tagged recipes across all types | Enough content for multi-user app |
| Per-user login working | Week 3 | Any new user can sign up and see their own data | Multi-user architecture ready |
| Per-user AI planning working | Week 4 | Two test accounts get different meal plans | Personalisation proven |
| Working Capacitor app on iPhone | Week 6 | App runs end-to-end on real device | Mobile feasibility |
| Family Vault + Healthify live | Week 10 | All 4 pillars functional in app | Product completeness |
| App Store approved | Week 14 | Live on iOS + Android | Launch readiness |
| First 50 real users | Month 4 | 50 non-family signups | Real demand signal |
| 200 active users | Month 5–6 | >30% Week 2 return rate | Retention proof for investors |
| First 30 paid users | Month 6 | $120 MRR | Willingness to pay |
| Seed investment | Month 6–9 | $150K–$500K raised | Fund full-time development |
| 1,000 paid users | Month 18 | $4,000 MRR | Real business signal |

# 11. Your Immediate Next Steps

These are the exact tasks to do right now — in order. The first three happen inside the existing web app before any mobile work begins.

| # | Task | How | When |
| --- | --- | --- | --- |
| 1 | Add recipes via Instagram paste (daily habit) | Open the app → Profile tab → 'Paste from Instagram' → paste caption → save. Do 10 recipes a day until you reach 300. | Start today |
| 2 | Add recipes via URL import | Profile tab → URL import → paste any recipe URL (Hebbar's Kitchen, BBC GoodFood, Tarla Dalal). AI extracts it instantly. | Start today |
| 3 | Tag all existing 78 recipes properly | Check each recipe has: correct type, cuisine tag, cook time, occasion. This powers personalised AI suggestions for other users. | This week |
| 4 | Enable Supabase Auth with Claude | Say to Claude: 'Add Supabase email + Google login to Recipe Vault'. Claude will build the login screen and update all database queries to be per-user. | Week 2 |
| 5 | Add user preferences table to Supabase | Claude creates a user_profiles table: diet type, cuisine prefs, cook time, allergens, household size. All meal planning reads from this. | Week 2–3 |
| 6 | Move hardcoded profile to dynamic per-user profile | Claude updates all Gemini AI prompts to pull from the logged-in user's preferences instead of the hardcoded values in the code. | Week 3 |
| 7 | Test per-user planning with a second account | Create a test account with different preferences (e.g. South Indian, gluten-free). Confirm meal plan and suggestions differ from yours. | Week 3–4 |
| 8 | Pay for Apple + Google developer accounts | $99/year Apple (developer.apple.com) + $25 one-time Google (play.google.com/console). Only needed when ready to go mobile. | After Step 7 |
| 9 | Run Capacitor setup with Claude | Once login + per-user planning works, say: 'Let us set up Capacitor to wrap this as a mobile app.' Claude walks through every command. | Week 5–6 |
| 10 | Add Family Vault + Healthify with Claude | Build each feature one at a time — contributor field → memory note → photo-to-recipe → Healthify. | Week 6–10 |
| 11 | Get 10 beta testers with different diets | Family, friends, WhatsApp groups — people with different dietary needs to your own. This is how you validate the per-user personalisation works. | Week 8–10 |
| 12 | Submit to App Store | Claude helps prepare the App Store listing, screenshots, and submission. | Week 11–14 |

“The best time to preserve your grandmother's recipe was 20 years ago. The second best time is now.”  — Recipe Vault

You are not just building an app. You are building a digital heirloom.

Every feature in this plan exists because it solves a real problem for a real community — South Asian households who cook from memory, adapt recipes by feel, and are slowly watching their food heritage disappear. Recipe Vault gives that heritage a home.

Claude will help you build every step. When you are ready to begin, just say: 'Let us start — add Supabase login to Recipe Vault.'

— End of Roadmap —